Post GWJ 77 assessment
Goals:
- Go through feedback
- Make a list of features I liked in other games
- Make a list of features I added to my game
- What features I didn't add - but wanted to

---
Jam feedback
- Trippy exploration vibes - ok
- Reminiscent of
  Cruelty Squad - don't like this :S
- Gameplay wasn't great - agree
- Windows XP / dream core style - kinda what I was going for
Core gameplay feels repetitive - agree
Suggested enemies - not a fan of that idea

---
More feedback
- Ball game works with vaporwave theme - agree
- Extra features mentioned sound cool - agree
- Upgrade system felt "esoteric" - not intended (or desired)
- Intended damage mechanic sounds cool - agree
Trippy and ethereal - agree
Aesthetic and menu UI was cool - agree

---
Even more feedback
- Once again compared to Cruelty Squad - I find this most worrying
- Highly-saturated colors - need to cut down on those
- The falling part should last longer - fully agree
- Upgrade system was confusing - agree

---
Last of feedback
- Trippy experience - agree
- Windows in-game were cool
- Check-board room was confusing - yes, need to cut down that texture
- Third person view would have been nice - agree
- Feels like Minecraft dropper - yes, that was the intended experience

---
List of game features
- "Animated intro" - simple, could be replaced by a more complex one
- Window system - mostly fine, but minimizing was done outside, making it very scuffed, also need to figure out how to add more buttons, since I cannibalized the escape button as a tutorial button
- Settings window - audio level adjustment works, needs to allow for key re-binding, could use a bit touch up
- In game notification / progression system - needs a re-work, it's very scuffed and horrible
- Core gameplay - works, but does not align well with the original vision
- Time mechanic - source of a fail state, since I skipped the original damage system, needs to be cut out

---
Game features - continued
- Player controls - basic, work
- Level generation - basic, bland, repetitive - a tunnel with floors with 2 features - definitely needs improvement
- Feature system - 3 items total, they work, but the goal was to have a large pool of items, and to have them themed
- Loot collection system - basic, works
- Music - got only 1 very long track, could use more variety, and better delivery
- Wall textures - got a bunch, and they work, but they aren't very pretty (at least most of them)
- Skill point system - ended up very flat, just unlock for items with no gameplay impact, but works, could use a re-work
- Skill point spending system - works, but doesn't do much and the it's presented is quite confusing

---
Game features - last slide
- Morphing system - feels weak, both visually and game-play wise
- Part system - player can see the collected loot, presented as parts, works ok, but could be bugged in unexpected ways
- Upgrade system - player can slap parts on to the main character, works, kinda hilarious, needs a re-work since it's very scuffed
- Game balancing - basically non-existent, needs to be addressed once other re-works are done
- Level selection system - terrible, very little choice, needs a re-work
- Minimizing system - very scuffed, the logic needs to be placed into the Window code rather than outside