Post GWJ 77 assessment
Goals:
- Go through feedback
- Make a list of features I liked in other games
- Make a list of features I added to my game
- What features I didn't add - but wanted to

---
What vibe was I going for
- Taking a walk through an open shopping centrer devoid of people
- Chill afternoon drive down an empty road
- Weird and wacky things happening nearby
- Accidental breaking of environmental features for comedic effect
- A never ending trip with short breaks along the way

---
What I wanted to add
- A better level creation system - current one is too generic
- Resource collection system (something definitely more fungible than what I ended up with)
- Trading and Reward mechanic
- Damage mechanic that rips off parts connected to the player character (that would replace the time mechanic)
- A multi camera setup so that both first and third person views are available
- A mini-game system that would present the player with random challenges - kinda like quick time events
- A screen shader to add a VHS vibe
- Better level theming and cohesions - also better transitions between levels / segments
- More sound design and music

---
Jam feedback
- Trippy exploration vibes - ok
- Reminiscent of
  Cruelty Squad - don't like this :S
- Gameplay wasn't great - agree
- Windows XP / dream core style - kinda what I was going for
Core gameplay feels repetitive - agree
Suggested enemies - not a fan of that idea

---
More feedback
- Ball game works with vaporwave theme - agree
- Extra features mentioned sound cool - agree
- Upgrade system felt "esoteric" - not intended (or desired)
- Intended damage mechanic sounds cool - agree
Trippy and ethereal - agree
Aesthetic and menu UI was cool - agree

---
Even more feedback
- Once again compared to Cruelty Squad - I find this most worrying
- Highly-saturated colors - need to cut down on those
- The falling part should last longer - fully agree
- Upgrade system was confusing - agree

---
Last of feedback
- Trippy experience - agree
- Windows in-game were cool
- Check-board room was confusing - yes, need to cut down that texture
- Third person view would have been nice - agree
- Feels like Minecraft dropper - yes, that was the intended experience

---
List of game features
- "Animated intro" - simple, could be replaced by a more complex one
- Window system - mostly fine, but minimizing was done outside, making it very scuffed, also need to figure out how to add more buttons, since I cannibalized the escape button as a tutorial button
- Settings window - audio level adjustment works, needs to allow for key re-binding, could use a bit touch up
- In game notification / progression system - needs a re-work, it's very scuffed and horrible
- Core gameplay - works, but does not align well with the original vision
- Time mechanic - source of a fail state, since I skipped the original damage system, needs to be cut out

---
Game features - continued
- Player controls - basic, work
- Level generation - basic, bland, repetitive - a tunnel with floors with 2 features - definitely needs improvement
- Feature system - 3 items total, they work, but the goal was to have a large pool of items, and to have them themed
- Loot collection system - basic, works
- Music - got only 1 very long track, could use more variety, and better delivery
- Wall textures - got a bunch, and they work, but they aren't very pretty (at least most of them)
- Skill point system - ended up very flat, just unlock for items with no gameplay impact, but works, could use a re-work
- Skill point spending system - works, but doesn't do much and the it's presented is quite confusing

---
Game features - last slide
- Morphing system - feels weak, both visually and game-play wise
- Part system - player can see the collected loot, presented as parts, works ok, but could be bugged in unexpected ways
- Upgrade system - player can slap parts on to the main character, works, kinda hilarious, needs a re-work since it's very scuffed
- Game balancing - basically non-existent, needs to be addressed once other re-works are done
- Level selection system - terrible, very little choice, needs a re-work
- Minimizing system - very scuffed, the logic needs to be placed into the Window code rather than outside

---
Features I liked from other games
- The wheel mechanic from "Wizard Roulette" by Dahvini
- Arrow spins around the wheel
- Player needs to press space when arrow is over green spot to gain points
- Landing a hit makes the arrow spin the opposite way and a new green spot appears
Very cool for a mini-game mechanic, like fishing in Stardew Valley

---
More stuff I liked
- The posing mechanic from "Wall Rush" by Vikfro and friends
- The specific implementation was hard to use
- But the general idea of giving the player the opportunity to make their victory pose is cool
The scene transition mechanic from "The alchemist way" by YoloLeSrab
Looks like brush strokes slowly appear from the outside and eventually cover the screen
Once the screen is hidden brush strokes disapear starting from the middle and reveal the next screen
Simple but very nice